# billingservice.mn

ТӨСЛИЙН ШААРДЛАГА (PRD), ТЕХНОЛОГИЙН АРХИТЕКТУР,
UI/UX БА ОЛОН УЛСЫН ЗАХ ЗЭЭЛИЙН СУДАЛГАА

Зорилго: Монгол Улсад нэхэмжлэх, төлбөр хураалт, SMS/payment link, eBarimt болон POS/Cloud Print процессыг нэг дор автоматжуулах, модуль сонголттой B2B SaaS платформ.

Хувилбар 1.0  |  Судалгаа шинэчилсэн: 2026-08-02

Баримтын статус: Product discovery / Architecture baseline

# Баримт бичгийн удирдлага

| Талбар | Утга |
| --- | --- |
| Төслийн нэр | billingservice.mn |
| Баримтын төрөл | PRD + Solution Architecture + UX Specification + Market Benchmark |
| Хувилбар | 1.0 |
| Огноо | 2026-08-02 |
| Үндсэн зах зээл | Монгол Улс; дараагийн шатанд олон валют/олон улсын бэлэн байдал |
| Үндсэн хэрэглэгч | Байгууллага, ЖДҮ, сургууль/СӨХ/эмнэлэг/клуб, үйлчилгээний бизнес, хувь нэхэмжлэгч |
| Баримтын эзэмшигч | billingservice.mn төслийн баг |
| Нууцлал | Дотоод хэрэглээ / Confidential |

Энэ баримтад орсон 20,000₮ суурь хураамж, 25₮/SMS, 20,000₮ eBarimt холболт, 20,000₮/ПОС нь захиалагчийн өгсөн эхний бизнес таамаглал. Үйлчилгээ үзүүлэгчийн бодит өртөг, татвар, банк/PSP гэрээ болон зах зээлийн туршилтаар баталгаажуулж байж production үнэд мөрдөнө.

# Агуулга

Агуулгыг Word дээр Update Field хийж шинэчилнэ.

# 1. Товч дүгнэлт

billingservice.mn-ийг “SMS billing” гэсэн нарийн ойлголтоос илүү өргөн хүрээний Accounts Receivable Automation платформ болгон төлөвлөх нь зөв. Гол бүтээгдэхүүн нь байгууллагад нэхэмжлэхийг Excel/API-аар бөөнөөр үүсгэх, төлбөрийн линк хүргэх, QPay/SocialPay/банкны сувгаар төлөлт хүлээн авах, eBarimt автоматаар үүсгэх, тулгалт хийх, өөрийн үйлчилгээний төлбөрийг usage-based engine-ээр бодох боломж олгоно.

Санал болгож буй байршуулалт: “Нэхэмжлэхээс eBarimt хүртэлх авлага хураалтын автоматжуулалт.” Энэ нь нэг удаагийн төлбөрийн линк, тогтмол нэхэмжлэх, reminder/dunning, reconciliation болон API бүтээгдэхүүнийг нэг брэндэд нэгтгэнэ.

## Шийдлийн 6 гол тулгуур

Bulk-first UX — Excel/CSV импорт, мөр бүрийн алдаа, preview, баталгаажуулалт, илгээлтийг тусдаа алхам болгоно.

Payment orchestration — платформ өөрөө картыг хадгалахгүй; лицензтэй банк/PSP-ийн QR, deeplink, hosted page ашиглана.

Reliable event processing — callback, payment-check, eBarimt, SMS delivery, reconciliation нь queue/outbox/idempotency дээр суурилна.

Tenant isolation — байгууллага, салбар, хэрэглэгч, төлбөрийн тохиргоо, үнэ, тайланг tenant-аар тусгаарлана.

Modular monetization — Core, SMS, eBarimt, POS, API, recurring billing, white-label зэрэг модулийг байгууллага бүр сонгон идэвхжүүлнэ.

Operations-first admin — KYB, provider health, retry/DLQ, төлбөрийн зөрүү, audit, тарифын өөрчлөлтийг админ UI-аас удирдана.

## Амжилтын үндсэн KPI

| KPI | MVP зорилтот босго | Тайлбар |
| --- | --- | --- |
| Batch validation success | ≥98% зөв форматтай мөр | Template болон real-time validation-аар |
| SMS submit success | ≥99.5% | Provider API хүлээн авсан түвшин |
| Payment status confirmation | P95 ≤10 секунд | Callback + payment-check |
| eBarimt creation | P95 ≤30 секунд | Provider хэвийн үед |
| Duplicate financial effect | 0 | Idempotency ба unique constraints |
| Monthly availability | ≥99.9% | Төлбөрийн orchestration core |
| Reconciliation coverage | 100% | Provider settlement бүрийг тулгах |

# 2. Зах зээл ба олон улсын ижил төстэй систем

Олон улсын зах зээлд нэг платформ бүх өртгийн гинжийг ижил хэлбэрээр эзэмшдэггүй. Invoicing SaaS, payment processor, communications API, subscription billing, direct debit болон Merchant of Record бүтээгдэхүүнүүдийн бизнес моделийг нийлүүлж байж billingservice.mn-ийн боломжит орлогын зураг гарна.

| Систем | Бүтээгдэхүүний загвар | Орлогын механизм | billingservice.mn-д авах санаа |
| --- | --- | --- | --- |
| Stripe Invoicing | Hosted invoice, customer portal, reminders, reconciliation | Тогтмол setup fee-гүй; paid invoice тутам 0.4% Starter, 0.5% Plus [1] | Paid invoice fee; portal; smart retry; auto-reconciliation |
| Twilio Messaging | API-based SMS/RCS | Usage-based, destination/type/carrier-аар үнэ; segment бүрээр тооцдог [2] | SMS cost meter; segment estimator; delivery/opt-out analytics |
| Razorpay Payment Links | Payment link ба batch upload | Payment processing-д суурилсан; batch upload-аар олон линк үүсгэнэ [3] | Excel import → unique link → bulk dispatch үндсэн урсгал |
| Wave | Freemium invoicing + bookkeeping + payments | Starter $0; Pro subscription; card transaction fee; advisory service add-on [4] | Core freemium/low-price, payment fee, managed bookkeeping/support |
| Square | Invoices + POS + hardware + banking ecosystem | Free/paid location plans, online/in-person processing, SMS overage, hardware, instant transfer fee [5] | POS төхөөрөмж, салбарын төлбөр, SMS bundle, instant settlement add-on |
| Zoho Invoice | Free invoice product integrated to broader suite | Invoice product free; gateway/payment болон suite cross-sell [6] | Free lead-gen tier; CRM/accounting/ERP connector cross-sell |
| GoCardless | Direct debit / recurring collection | Transaction fee + optional monthly add-ons; add-ons нийлж сарын bill болно [7] | Recurring payment, add-on modules, nonprofit discount |
| Chargebee | Subscription, usage, hybrid billing | Starter threshold + billing overage; annual plan; enterprise quote; multiple pricing models [8] | Metering/rating engine, tier/volume/seat/hybrid rules |
| Recurly | Subscription and usage billing | Fixed, one-time, usage, quantity, hybrid, prepaid balance зэрэг олон model [9] | Тарифын rule engine-ийг product-level capability болгох |
| Paddle | Merchant of Record | Payments, billing, tax/compliance-ийг нэг үнэд багтаасан 5% + 50¢ загвар [10] | Дараагийн шатны “managed billing/compliance” premium service |

## Судалгааны дүгнэлт

Зөвхөн сарын суурь хураамж хангалтгүй. Олон улсын тоглогчид subscription + usage + transaction + add-on + services-ийг хослуулдаг.

“Үнэгүй invoicing” нь төлбөр боловсруулах, санхүүгийн зөвлөх, ecosystem cross-sell-д хэрэглэгч татах acquisition бүтээгдэхүүн болж чадна.

Нэгжийн өртөгтэй сувгийг заавал meter хийнэ: SMS segment, eBarimt call, payment, API call, storage, active device, branch, user.

Recurring болон dunning нь нэг удаагийн invoice-оос илүү тогтвортой MRR болон merchant retention бий болгох дараагийн өсөлтийн модуль.

Hardware/ПОС, onboarding, integration, premium support нь Монголын B2B зах зээлд бэлэн мөнгөний урсгалыг эрт үүсгэх боломжтой.

## Монголын интеграцийн бодит байдал

QPay-ийн нийтэд нээлттэй API баримт нь Merchant V2/Quick QR-аар merchant, invoice, payment check урсгал, мөн eBarimt 3.0-аар төлбөр баталгаажуулсны дараа баримт үүсгэх/цуцлах боломжийг тайлбарладаг [11][12]. SocialPay нь утас, имэйл зэрэг сувгаар нэхэмжлэх болон QR төлбөрийн хэрэглээтэй бөгөөд Голомт банкны E-Billing үйлчилгээ байгууллагын сарын төлбөр хураалтыг банкны сувгуудаар гүйцэтгэдэг [13][14].

Интеграцийн гэрээ, merchant onboarding, production credential, шимтгэл, settlement хугацаа, sandbox боломж, webhook SLA-г provider тус бүртэй албан ёсоор баталгаажуулна. Нийтийн веб мэдээллийг production гэрээний оронд ашиглаж болохгүй.

# 3. Бүтээгдэхүүний алсын хараа ба хамрах хүрээ

## 3.1 Product vision

Монголын байгууллага Excel, API эсвэл UI-аар хэдхэн минутын дотор олон мянган нэхэмжлэх үүсгэж, төлөгчид тохирсон сувгаар хүргэж, төлөлт болон eBarimt-ийг нэг дэлгэцээс хянаж, сарын эцсийн тулгалтыг автоматаар хаадаг байх.

## 3.2 Зорилтууд

Нэхэмжлэх үүсгэхээс илгээх хүртэлх операторын ажлыг 5 алхмаас хэтрүүлэхгүй.

Төлбөрийн төлөв, eBarimt болон settlement хоорондын зөрүүг автоматаар илрүүлэх.

Merchant өөрийн хэрэгцээнд тохирсон модулийг сонгож, сарын төлбөрөө ил тод харах.

API-first интеграциар сургууль, СӨХ, эмнэлэг, ERP/CRM, fleet, membership системээс нэхэмжлэл хүлээн авах.

Эрсдэлтэй санхүүгийн үйлдэл бүр audit trail, four-eyes approval болон idempotency-тэй байх.

## 3.3 MVP-д орохгүй зүйл

Өөрийн картын processing/acquiring сүлжээ байгуулах.

Хэрэглэгчийн картын PAN/CVV хадгалах.

Олон улсын валютын settlement болон cross-border tax handling.

Авлага худалдаж авах/зээл олгохыг платформ өөрийн баланс дээр хийх.

Бүрэн хэмжээний accounting/ERP системийг орлох.

## 3.4 Үндсэн persona

| Persona | Хэрэгцээ | Гол дэлгэц/үйлдэл | Амжилтын шалгуур |
| --- | --- | --- | --- |
| Owner / CFO | Авлага, мөнгөн урсгал, зардал | Dashboard, aging, settlement, billing | Төлөлтийн хувь ба шимтгэл ойлгомжтой |
| Billing operator | Олон нэхэмжлэх хурдан үүсгэх | Excel import, validation, send | Алдааг илгээхээс өмнө засна |
| Accountant | eBarimt, тулгалт, export | Receipt status, reconciliation | Тайлангийн зөрүү багасна |
| Developer | Систем холбох | API keys, webhooks, logs | Sandbox-аас production хүртэл хурдан |
| Payer | Төлбөрийг төвөггүй хийх | Mobile payment page | 2–3 tap, итгэлтэй мэдээлэл |
| Platform admin | Эрсдэл ба ажиллагаа | KYB, provider health, retry, audit | Зөрчлийг хурдан оношилно |

# 4. Бизнес модель ба сонголтот орлогын архитектур

## 4.1 Эхний үнийн томьёо

Сарын үйлчилгээний төлбөр = Суурь хураамж 20,000₮ + (SMS segment × 25₮) + (Идэвхтэй eBarimt холболт × 20,000₮) + (Идэвхтэй POS төхөөрөмж × 20,000₮) + сонгосон нэмэлт модулиуд + тохирох татвар/шимтгэл.

SMS-ийг “мессеж” бус “segment” нэгжээр тоолох нь зөв. Олон улсын SMS платформууд урт текстийг segment-ээр үнэлдэг [2]. Монгол provider-ийн encoding, sender ID, delivery report, failed-message charge болон бодит өртгийг гэрээгээр баталгаажуулсны дараа 25₮-ийн тарифыг тогтооно.

## 4.2 Орлогын боломжийн каталог

| Орлогын төрөл | Тооцоолох нэгж | Сонголт | Үе | Эрсдэл/нөхцөл |
| --- | --- | --- | --- | --- |
| Core SaaS subscription | tenant/сар | Prepaid/Postpaid | MVP | 20,000₮ таамаглалыг unit economics-оор батлах |
| SMS usage margin | segment | PAYG эсвэл bundle | MVP | Provider cost + margin; Unicode segmentation |
| eBarimt connector | connection/branch/сар | On/Off | MVP | Tax classification, credential, retry |
| POS/Cloud Print | device/сар | On/Off | MVP+ | Device agent security, support cost |
| Paid invoice fee | % эсвэл fixed | Merchant agreement | Phase 2 | PSP/банк/Монголбанкны лицензийн зааг |
| Recurring billing | subscription/сар | Add-on | Phase 2 | Mandate/consent, retry/dunning |
| Reminder automation | workflow эсвэл message | Add-on | MVP+ | Frequency cap, consent |
| API plan | API call/active integration | Tiered | MVP+ | Rate limit, sandbox, support |
| Extra branch/user | branch/user/сар | Add-on | MVP | RBAC, delegated admin |
| White-label portal | tenant/сар + setup | Enterprise | Phase 2 | Custom domain, certificate, branding |
| Custom reports / analytics | tenant/сар | Add-on | Phase 2 | Data quality, export security |
| Reconciliation service | account/provider/сар | Add-on | Phase 2 | Bank statement access |
| Onboarding & migration | one-time | Optional | MVP | Data cleaning, training |
| Custom integration | project + support | Optional | MVP+ | Scope/SLA control |
| Premium support / SLA | tenant/сар | Optional | MVP+ | 24/7 staffing cost |
| Hardware sale/lease | device + maintenance | Optional | Phase 2 | Inventory/warranty/logistics |
| Instant/priority settlement | transfer/% | Optional | Phase 3 | Only through licensed partner |
| Financing/referral | lead or revenue share | Opt-in | Phase 3 | Credit/consumer protection; partner-led |
| Marketplace/partner fee | app listing/revenue share | Opt-in | Phase 3 | Partner governance |
| Managed billing/BPO | invoice volume/сар | Optional | Phase 3 | Operational staffing, liability |
| Cross-border/MoR service | % + fixed | Optional | Future | FX, tax, AML/KYC, licensing |

## 4.3 Модуль сонголтын зарчим

| Түвшин | Жишээ | Системийн хэрэгжилт |
| --- | --- | --- |
| Plan entitlement | Core-д сардаа 1,000 invoice | `plan_modules` + included_quantity |
| Tenant override | Enterprise merchant-д custom SMS үнэ | `tenant_price_overrides`, хүчинтэй огноо |
| Feature flag | Recurring billing beta | `tenant_features`, rollout percentage |
| Usage meter | SMS_SEGMENT_SENT, RECEIPT_CREATED | append-only `usage_events`; unique source_event_id |
| Rating rule | 0–1,000 үнэгүй; дараагийнх 25₮ | tier/volume/stairstep/flat/percentage |
| Billing cycle | сар бүрийн 1–31 | preview → approve → finalize → collect |

## 4.4 Санал болгох багц

| Багц | Зорилтот хэрэглэгч | Багтсан | Нэмэлт |
| --- | --- | --- | --- |
| Starter | Хувь хүн/бичил бизнес | UI invoice, payment link, basic report | SMS PAYG, eBarimt |
| Growth | ЖДҮ/сургууль/СӨХ | Bulk Excel, reminder, eBarimt, multi-user | POS, API, extra branch |
| Business | Олон салбар | API/webhook, reconciliation, approvals, SLA | White-label, custom integration |
| Enterprise | Банк/телко/том байгууллага | Dedicated environment/keys, custom pricing, audit export | Managed ops, DR, private connectivity |

# 5. Функциональ шаардлага

## 5.1 Landing page ба acquisition

| ID | Шаардлага | Priority | Acceptance criteria |
| --- | --- | --- | --- |
| LP-01 | Hero хэсэгт үндсэн value proposition, CTA, demo байх | Must | Mobile/desktop дээр CTA fold дотор |
| LP-02 | 3 алхмын тайлбар: импорт → илгээх → төлбөр/eBarimt | Must | Хэрэглэгч 30 секундэд ойлгох |
| LP-03 | Use case: сургууль, СӨХ, эмнэлэг, клуб, үйлчилгээ | Should | Салбар бүрийн жишээ CTA |
| LP-04 | Модуль сонгож үнэ тооцох calculator | Should | Сарын estimated cost ба disclaimer |
| LP-05 | API documentation, security, status page links | Must | Footer/header-аас 1 click |
| LP-06 | Lead/demo form ба campaign attribution | Must | UTM хадгалж CRM lead үүсгэнэ |
| LP-07 | Монгол/Англи хэл, SEO structured data | Should | Locale URL ба hreflang |

Зураг 1. Landing page-ийн санал болгох мэдээллийн архитектур

## 5.2 Бүртгэл, KYB ба tenant setup

Имэйл/утас баталгаажуулалт; байгууллага эсвэл хувь нэхэмжлэгчийн төрөл сонгох.

Байгууллагын нэр, регистр, хаяг, захирал/эрх бүхий төлөөлөгч, банкны данс, бодит өмчлөгч/гэрээний шаардлагатай мэдээлэл.

Татварын/улсын бүртгэлийн боломжит API-аар мэдээлэл татах; API байхгүй үед баримт upload + админ review.

KYB status: DRAFT → SUBMITTED → UNDER_REVIEW → APPROVED / REJECTED / NEEDS_INFO → SUSPENDED.

Payment provider, eBarimt, SMS, sender name, settlement account-ыг connection wizard-аар тус тус идэвхжүүлэх.

Tenant owner нь салбар, хэрэглэгч, роль, approval limit, invoice prefix, timezone, notification preference тохируулна.

## 5.3 Bulk invoice via Excel/CSV

| Алхам | UX | Системийн дүрэм |
| --- | --- | --- |
| 1. Template | Салбар/үйлчилгээний төрөл сонгон template татах | Version, required columns, sample row |
| 2. Upload | Drag/drop; max size/row progress | Virus scan; MIME check; object storage |
| 3. Mapping | Header автоматаар таних; гараар map хийх | Phone, amount, description, email, due_date, customer_ref |
| 4. Validate | Error/warning/filter; downloadable error file | E.164/MN phone, integer amount, duplicate policy, tax class |
| 5. Preview | Нийт дүн, SMS estimate, expected service fee | No financial record yet; deterministic quote |
| 6. Approve | OTP эсвэл two-person approval | Idempotency key; immutable batch snapshot |
| 7. Dispatch | Queue progress, pause/cancel unsent | Rate limiting; retry; delivery status |

### Excel template багана

| Багана | Заавал | Формат | Validation |
| --- | --- | --- | --- |
| phone_number | Тийм | 8 орон эсвэл +976... | Нормалчлах; давхардлын бодлого |
| amount | Тийм | Эерэг бүхэл MNT | Min/max; 0 ба сөрөг хориг |
| description | Тийм | 1–160 тэмдэгт | SMS-д шууд бүхэлд нь оруулахгүй |
| email | Үгүй | RFC-like email | Invalid бол warning/error policy |
| due_date | Үгүй | YYYY-MM-DD | Өнөөдрөөс өмнөх бол warning |
| customer_ref | Үгүй | Merchant reference | Tenant дотор unique optional |
| tax_type | Нөхцөлт | Provider-supported code | eBarimt module идэвхтэй үед |
| classification_code | Нөхцөлт | Tax classification | Catalog match |
| branch_code | Үгүй | Tenant branch | User access scope |
| metadata | Үгүй | JSON/key-value | Size/allowlist |

## 5.4 Нэхэмжлэх ба campaign management

Single invoice болон batch invoice; draft, approve, send, cancel, duplicate, export.

Нэхэмжлэх бүр дахин давтагдашгүй public token-той short link; token нь таах боломжгүй, expiry/rotate/revoke дэмжинэ.

Invoice state: DRAFT → APPROVED → SENT → VIEWED → PARTIALLY_PAID / PAID / OVERDUE / CANCELLED / EXPIRED.

Reminder policy: due_date-ээс өмнө/дараа, quiet hours, max attempts, SMS/email fallback, opt-out.

Partial payment, overpayment, discount, penalty, credit note-г Phase 2 capability байдлаар model-д урьдчилан тооцно.

PDF/Excel export, payer list segmentation, saved filters, scheduled reports.

## 5.5 Төлөгчийн payment page

Нэхэмжлэгчийн баталгаажсан нэр/лого, дүн, утга, дуусах хугацаа, холбоо барих мэдээлэл тод харагдана.

QPay, SocialPay, банкны апп/deeplink болон provider-ийн дэмжсэн сувгуудыг dynamic config-аар харуулна.

Desktop дээр QR, mobile дээр deeplink; app буцааж нээх return URL ба төлөв refresh.

Sensitive merchant/payer мэдээллийг URL query-д оруулахгүй; short token-оор server-side resolve хийнэ.

Төлбөрийн дараа success/failure/pending гэсэн ялгаатай state; provider callback ирээгүй үед bounded polling.

eBarimt: иргэн/байгууллага сонгох, байгууллагын регистр оруулах, receipt QR харах, email/SMS-ээр дахин авах.

Accessibility: 44px touch target, color-only state ашиглахгүй, Монгол текстийн line-height, 3G-д хөнгөн ачаалалт.

Зураг 2. Гар утасны төлбөрийн хуудасны low-fidelity wireframe

## 5.6 Payment orchestration

| ID | Шаардлага | Acceptance criteria |
| --- | --- | --- |
| PAY-01 | Provider invoice/payment intent үүсгэх | Client retry-д duplicate intent үүсэхгүй |
| PAY-02 | Webhook signature/source шалгах | Invalid callback block + audit |
| PAY-03 | Callback дараа provider payment-check | Paid төлөвийг баталгаажуулсны дараа finalize |
| PAY-04 | Duplicate/out-of-order event боловсруулах | State regression хориг; event id unique |
| PAY-05 | Timeout/retry/circuit breaker | Exponential backoff + jitter; DLQ |
| PAY-06 | Refund/cancel | Provider result, invoice balance, eBarimt cancel уялдана |
| PAY-07 | Settlement/reconciliation | Provider report ба ledger 100% тулгана |
| PAY-08 | Provider routing | Priority/availability/merchant config-аар сонгоно |

Зураг 3. Төлбөр болон eBarimt-ийн зөвлөмжит sequence

## 5.7 eBarimt ба POS/Cloud Print

QPay eBarimt 3.0-ийн нийтэд нээлттэй урсгал нь invoice үүсгэх, callback дараа payment-check хийх, payment_id-аар eBarimt үүсгэх, refund үед цуцлах дарааллыг тодорхойлдог [12]. ITC-ийн хөгжүүлэгчийн порталд цахим төлбөрийн баримт болон POS API 3.0 холболтын хэсгүүд нийтлэгдсэн [15].

Merchant/branch бүрийн tax profile, VAT status, district, tax type, classification catalog хадгална.

Receipt нь payment transaction-тэй хатуу холбоотой; duplicate receipt-ийг unique constraint-оор хориглоно.

Receipt state: NOT_REQUIRED → PENDING → CREATED → DELIVERED → CANCEL_PENDING → CANCELLED / FAILED.

Provider outage үед төлбөрийг PAID хэвээр хадгалж, receipt-ийг PENDING болгоно; operator queue, SLA timer, retry ажиллана.

Cloud Print agent нь outbound secure connection ашиглах; device credential rotate; print job ACK ба replay protection.

Баримт дахин хэвлэх/илгээх нь шинэ татварын баримт үүсгэхгүй, зөвхөн existing receipt-ийг хүргэнэ.

## 5.8 Merchant dashboard

Зураг 4. Merchant dashboard-ийн low-fidelity wireframe

| Дэлгэц | Гол компонент | Анхдагч action |
| --- | --- | --- |
| Overview | Collected, outstanding, payment rate, trend, status split | + Нэхэмжлэх / Excel импорт |
| Invoices | Saved filters, bulk action, state, due, payer | Send reminder / export |
| Import | Upload, mapping, validation, preview, dispatch | Fix errors |
| Payments | Provider, payment ID, amount, status, timeline | Verify / refund request |
| eBarimt | Receipt state, tax type, QR, retry reason | Resend / retry |
| Reconciliation | Matched/unmatched, fee, settlement date | Investigate/resolve |
| Billing | Plan, modules, usage meter, projected invoice | Toggle module / change plan |
| Developers | API keys, webhook, logs, sandbox | Rotate key / replay webhook |

## 5.9 Admin dashboard

Зураг 5. Admin/Operations dashboard-ийн low-fidelity wireframe

| Модуль | Эрх | Үйлдэл | Хяналт |
| --- | --- | --- | --- |
| Merchant/KYB | KYB reviewer | approve/reject/request info/suspend | Reason + attachment + audit |
| Provider config | Integration admin | enable, credential rotate, routing | Secrets never displayed |
| Transactions | Ops/finance | inspect timeline, manual verify | No direct paid override without approval |
| eBarimt queue | Tax ops | retry/cancel/escalate | Receipt and payment consistency |
| Reconciliation | Finance | match/adjust/export | Four-eyes for write-off |
| Pricing | Pricing admin | plan/rule/override | Effective date + approval |
| Incident | Support/SRE | declare/resolve/notify | Status page + postmortem |
| Audit | Security/auditor | search/export | Immutable, scoped, watermarked export |

# 6. Технологийн архитектурын шийдэл

## 6.1 Архитектурын сонголт

MVP: NestJS modular monolith + PostgreSQL + Redis/BullMQ + Next.js. Домэйн тусгаарлалтыг код ба schema түвшинд барьж, messaging/payment/eBarimt worker-уудыг тусдаа process болгон ажиллуулна. Шууд microservice хийхгүй; transaction boundary ба operations complexity-ийг хязгаарлана.

### Сонгосон stack

| Layer | Зөвлөмж | Шалтгаан |
| --- | --- | --- |
| Landing + dashboards | Next.js (React, TypeScript) | SEO, SSR, нэг design system, BFF ашиглах боломж |
| Mobile payment page | Next.js minimal route / edge-cached static shell | Хөнгөн, responsive, deep link handling |
| Backend API | NestJS + TypeScript | Modular domain, validation, OpenAPI, queue ecosystem |
| Database | PostgreSQL | ACID, relational integrity, JSONB metadata, partitioning |
| Cache/queue | Redis + BullMQ | Rate limit, locks, delayed reminders, retry |
| Files | S3-compatible object storage | Excel upload, exports, immutable snapshots |
| Event reliability | Transactional outbox; later Kafka/NATS | DB commit ба event publish-ийн зөрүү арилгах |
| Observability | OpenTelemetry + logs/metrics/traces | Invoice→payment→receipt correlation |
| Secrets | KMS/Vault-like secret manager | Provider credential encryption/rotation |
| Deployment | Containerized; managed Kubernetes/ECS-like or VM initially | Багийн чадвар, өртгөөр сонгох |

Зураг 6. Зорилтот logical architecture

## 6.2 Домэйн модулиуд

| Модуль | Хариуцах зүйл | Хамаарал |
| --- | --- | --- |
| Identity & Tenant | Auth, MFA, RBAC, tenant/branch scope, KYB | Бүх модуль |
| Customer | Payer profile, contacts, consent, suppression | Invoice, messaging |
| Invoice Core | Batch, invoice, item, balance, state machine | Payments, eBarimt |
| Link Service | Opaque public token, expiry, click event | Payment page |
| Messaging | Template, SMS/email job, delivery, quiet hour | Invoice campaign |
| Payment Orchestrator | Provider adapter, intent, callback, verify, refund | PSP connectors |
| eBarimt | Tax profile, receipt create/cancel/delivery | Payment finalize |
| Device/Print | Device enrollment, job, ACK, health | eBarimt |
| Pricing/Billing | Entitlement, meter, rating, service invoice | All usage producers |
| Reconciliation | Provider settlement, matching, mismatch workflow | Payment ledger |
| Integration Hub | API key, webhook, ERP connectors | All domains |
| Operations/Audit | DLQ, manual task, audit, incident, admin actions | All domains |

## 6.3 Multi-tenancy

Shared database/shared schema with mandatory `tenant_id` for MVP; PostgreSQL Row Level Security-ийг defense-in-depth байдлаар туршина.

Repository/service layer бүр tenant context шаардана; admin cross-tenant access тусгай audited permission.

Unique keys нь `(tenant_id, external_reference)` хэлбэртэй; object storage key tenant prefix-тэй.

Enterprise-д dedicated database/environment сонголтыг архитектурын extension point болгон үлдээнэ.

PII болон provider credential талбарууд field-level encryption; search хийх шаардлагатай утгыг normalized hash index-ээр хайна.

## 6.4 Интеграцийн adapter contract

Provider бүр нэг интерфэйс хэрэгжүүлнэ: `authenticate`, `createInvoice`, `getPaymentStatus`, `cancelInvoice`, `refund`, `createReceipt`, `cancelReceipt`, `parseAndVerifyWebhook`, `fetchSettlementReport`. Provider-specific payload core domain руу шууд нэвтрэхгүй; canonical DTO руу map хийнэ.

| Техникийн дүрэм | Шаардлага |
| --- | --- |
| Idempotency | Outbound command бүр deterministic key; response snapshot |
| Webhook security | Signature, timestamp/replay window, IP allowlist боломж |
| Timeout | Connect/read timeout тусдаа; bounded retry |
| Circuit breaker | Provider алдаанд fallback/temporarily unavailable state |
| Schema version | Adapter payload version + contract tests |
| PII logging | Redaction by default; secure debug sampling approvalтай |
| Reconciliation | Online callback-оос үл хамааран settlement/bank report тулгалт |

# 7. Өгөгдлийн урсгал ба төлөвийн удирдлага

Зураг 7. Context DFD / Level 0

Зураг 8. Invoice-to-cash DFD / Level 1

## 7.1 Invoice state machine

| Одоогийн төлөв | Үйл явдал | Дараагийн төлөв | Хориг/тайлбар |
| --- | --- | --- | --- |
| DRAFT | approve | APPROVED | Validation 100% pass; permission |
| APPROVED | dispatch | SENT | Link/message jobs created |
| SENT | link_opened | VIEWED | Analytics only; paid state-ийг буцаахгүй |
| SENT/VIEWED | payment_confirmed | PAID/PARTIALLY_PAID | Verified provider transaction |
| SENT/VIEWED | due_passed | OVERDUE | Payment event later may move to PAID |
| DRAFT/APPROVED/SENT | cancel | CANCELLED | Paid amount 0; provider cancel |
| Any unpaid | expiry | EXPIRED | Configurable; payment page disabled |

## 7.2 Payment state machine

| State | Утга | Terminal? | Дараагийн үйлдэл |
| --- | --- | --- | --- |
| CREATED | Internal intent created | Үгүй | Provider invoice create |
| PENDING | Provider invoice ready/user action | Үгүй | Wait callback/poll |
| PROCESSING | Provider processing | Үгүй | Bounded wait |
| SUCCEEDED | Provider check confirmed | Тийм | Ledger + eBarimt |
| FAILED | Payment failed | Тийм/Retry шинэ attempt | Display reason class |
| EXPIRED | Provider invoice expired | Тийм | New attempt allowed |
| CANCELLED | Cancelled before payment | Тийм | No receipt |
| REFUND_PENDING | Refund initiated | Үгүй | Provider check |
| REFUNDED/PARTIALLY_REFUNDED | Refund confirmed | Тийм | Balance + receipt cancel/adjust |

## 7.3 Ledger зарчим

Invoice balance-ийг provider status талбараас шууд тооцохгүй; immutable payment/refund ledger entry-ээс гаргана.

Мөнгөн дүн бүхэл MNT integer; бусад валют нэмэх үед minor-unit + currency ISO model ашиглана.

Provider fee, platform fee, gross, net, settlement гэсэн талбаруудыг тусад нь хадгална.

Manual adjustment зөвхөн finance approval-тай journal entry; үндсэн transaction record-ийг overwrite хийхгүй.

Онлайн төлөв баталгаажуулалт ба сарын/өдрийн settlement reconciliation нь хоёр тусдаа control.

# 8. Өгөгдлийн сангийн бүтэц

Зураг 9. High-level entity relationship diagram

## 8.1 Гол хүснэгтийн data dictionary

| Хүснэгт | Гол талбар | Зориулалт/constraint |
| --- | --- | --- |
| tenants | id, type, name, reg_no, status | Merchant tenant; reg_no unique нөхцөлт |
| branches | id, tenant_id, code, name, address | Tenant дотор code unique |
| users | id, email, phone, status, mfa | Global identity; normalized contact unique |
| memberships | tenant_id, user_id, role_id, branch_scope | Tenant access |
| roles / permissions | role, permission, mapping | RBAC; system/custom roles |
| customers | tenant_id, external_ref, display_name, type | Payer master; soft merge |
| customer_contacts | customer_id, channel, value_enc, value_hash | PII encrypted; hash lookup |
| consent_records | customer_id, purpose, channel, status, evidence | Consent/opt-out history |
| invoice_batches | tenant_id, source, file_id, status, totals | Immutable approved snapshot |
| import_rows | batch_id, row_no, raw_json, normalized_json, errors | Validation evidence |
| invoices | tenant_id, customer_id, number, amount, balance, state | Number unique per tenant; version |
| invoice_items | invoice_id, description, qty, unit_price, tax fields | eBarimt line mapping |
| short_links | invoice_id, token_hash, expires_at, revoked_at | Raw token хадгалахгүй |
| message_jobs | invoice_id, channel, template_id, scheduled_at | One logical message |
| message_deliveries | job_id, provider_id, segment_count, status | Provider delivery history |
| payment_intents | invoice_id, amount, provider, state, idem_key | One payable attempt group |
| payment_attempts | intent_id, provider_invoice_id, expires_at | Provider interaction |
| payment_transactions | attempt_id, provider_payment_id, gross, fee, net | Provider payment id unique |
| payment_events | transaction_id, type, provider_ts, payload_ref | Append-only timeline |
| refunds | transaction_id, amount, state, reason | Partial/full refund |
| ebarimt_profiles | tenant/branch, tax_no, vat, district, config | Tax setup versioned |
| ebarimt_receipts | transaction_id, receipt_id, lottery/qr, state | transaction + type unique |
| ebarimt_events | receipt_id, type, request_ref, response_ref | Create/cancel/retry audit |
| devices | tenant_id, branch_id, device_key, status, last_seen | POS/print enrollment |
| print_jobs | device_id, receipt_id, payload_ref, state | ACK/retry; no duplicate receipt |
| provider_connections | tenant_id, provider, config, secret_ref, status | Credential external secret store |
| webhook_deliveries | endpoint_id, event_id, attempt, status | Outbound webhook retry |
| plans / modules | code, pricing model, active | Catalog |
| tenant_subscriptions | tenant_id, plan_id, cycle, status | Prepaid/postpaid |
| usage_events | tenant_id, meter_code, qty, occurred_at, source_event_id | Append-only; source unique |
| rating_results | cycle_id, rule_version, usage, amount | Reproducible billing |
| service_invoices | tenant_id, cycle, subtotal, tax, total, status | Platform's own invoice |
| settlement_runs/items | provider, period, matched, difference | Reconciliation |
| audit_logs | actor, tenant, action, target, before/after ref | Immutable admin/user audit |
| outbox_events | aggregate, event_type, payload, published_at | Reliable integration event |
| idempotency_keys | tenant, key, request_hash, response_ref | Replay-safe write API |

## 8.2 Индекс ба partition

`invoices(tenant_id, state, due_date)`, `(tenant_id, customer_id, created_at)`.

`payment_transactions(provider, provider_payment_id)` unique; `payment_events(provider_event_id)` unique.

`usage_events(tenant_id, occurred_at, meter_code)` сарын partition; source_event_id unique.

`audit_logs(created_at)` болон `message_deliveries(created_at)` хугацааны partition/retention.

Public token raw утгыг хадгалахгүй; SHA-256/HMAC hash index.

PII-тэй JSON/raw payload-ийг үндсэн хүснэгтэд бус encrypted object/blob reference-ээр хадгалах.

# 9. API ба webhook specification

## 9.1 Public REST API

| Method | Endpoint | Зориулалт | Idempotency |
| --- | --- | --- | --- |
| POST | /v1/invoice-batches | Batch create/upload session | Required |
| POST | /v1/invoices | Single invoice create | Required |
| GET | /v1/invoices/{id} | Invoice detail/status | N/A |
| POST | /v1/invoices/{id}/send | Dispatch message/link | Required |
| POST | /v1/invoices/{id}/cancel | Cancel unpaid invoice | Required |
| POST | /v1/payment-intents | Create PSP invoice/QR | Required |
| GET | /v1/payment-intents/{id} | Canonical payment state | N/A |
| POST | /v1/refunds | Request refund | Required |
| GET | /v1/receipts/{id} | eBarimt status/QR | N/A |
| POST | /v1/receipts/{id}/resend | Deliver existing receipt | Required |
| GET | /v1/usage | Current billing meters | N/A |
| POST | /v1/webhook-endpoints | Merchant callback config | Required |

## 9.2 API standards

OAuth2 client credentials эсвэл scoped API key; key prefix/last4 л UI-д харагдана.

`Idempotency-Key` + request hash; ижил key, өөр body бол 409.

Cursor pagination; UTC ISO-8601; request_id/correlation_id бүх response-д.

Error envelope: code, message_mn, message_en, field_errors, retryable, request_id.

Rate limit header; tenant/endpoint/provider budget тусдаа.

OpenAPI 3.1, sandbox, Postman collection, changelog, version deprecation policy.

## 9.3 Merchant outbound webhooks

| Event | Payload minimum | Delivery rule |
| --- | --- | --- |
| invoice.sent | invoice_id, number, amount, sent_at | At least once |
| invoice.viewed | invoice_id, viewed_at | Optional analytics |
| payment.succeeded | invoice_id, transaction_id, amount, provider | High priority |
| payment.failed | attempt_id, reason_class | No sensitive provider detail |
| refund.succeeded | transaction_id, refund_id, amount | High priority |
| receipt.created | transaction_id, receipt_id, qr_url/token | After eBarimt success |
| receipt.failed | transaction_id, retryable, reason_class | Operator visibility |
| invoice.overdue | invoice_id, due_date, balance | Workflow trigger |

Webhook нь HMAC signature, timestamp, delivery id, retry schedule, replay button, endpoint disable threshold-тэй байна. Merchant 2xx буцаах хүртэл at-least-once тул consumer нь idempotent байх ёстой.

# 10. Аюулгүй байдал, нууцлал ба зохицуулалт

Хүний хувийн мэдээлэл хамгаалах тухай хууль нь техник/программ ашиглан хувийн мэдээлэл цуглуулах, боловсруулах, ашиглах болон аюулгүй байдлыг хангах харилцаанд үйлчилдэг [16]. Кибер аюулгүй байдлын тухай хуульд мэдээллийн технологийн үйлчилгээ үзүүлэгч хуулийн этгээдийн дотоод журам, халдлагын мэдэгдэл, лог хадгалалт, эрсдэлийн үнэлгээ, аудиттай холбоотой үүргийг тодорхойлсон [17]. Үндэсний төлбөрийн системийн тухай хууль нь төлбөрийн үйлчилгээ, систем, оператор болон зөвшөөрлийн хүрээг Монголбанк зохицуулахыг заасан [18].

Энэ баримт нь хуулийн зөвлөгөө биш. Production launch-аас өмнө Монголбанк, татвар, хувийн мэдээлэл, гэрээ/хэрэглэгч хамгааллын асуудлаар мэргэшсэн хуульч болон холбогдох байгууллагаас бичгээр дүгнэлт авна.

## 10.1 Лицензийн зааг

| Загвар | billingservice.mn-ийн үүрэг | Ерөнхий эрсдэл | Зөвлөмж |
| --- | --- | --- | --- |
| SaaS orchestrator | Merchant-ийн PSP credential/contract-аар invoice link үүсгэх; мөнгө platform account-д орохгүй | Харьцангуй бага | MVP default |
| Payment facilitator/aggregator | Sub-merchant onboarding, platform settlement, fee split | Өндөр; зөвшөөрөл/partner model | Тусдаа legal workstream |
| Stored value/wallet | Хэрэглэгчийн үлдэгдэл хадгалах | Маш өндөр | MVP scope-оос хасах |
| Lending/advance | Авлагын санхүүжилт өөрийн баланс дээр | Зээлийн зохицуулалт | Licensed partner referral first |

Монголбанк нь төлбөрийн үйлчилгээний зөвшөөрөл, системийн зохицуулалт, хяналтыг хэрэгжүүлдэг бөгөөд зөвшөөрөл хүсэгчид тавих тусгай журам хүчинтэй [18][19]. Иймээс transaction fee, split settlement, pooled account зэрэг feature бүрийг “funds flow diagram + legal classification” шалгалтаар нэвтрүүлнэ.

## 10.2 Security controls

| Control area | MVP шаардлага | Phase 2/Enterprise |
| --- | --- | --- |
| Authentication | MFA admin; strong session; login risk | SSO/SAML, SCIM |
| Authorization | RBAC + branch scope + approval limit | ABAC/policy engine |
| Encryption | TLS 1.2+; disk/db encryption; field encryption | Tenant key / BYOK option |
| Secrets | Vault/KMS; rotate; no logs | HSM/private connectivity |
| App security | OWASP ASVS-aligned review; SAST/DAST/dependency scan | Pen test, bug bounty |
| Payment data | Hosted PSP UI; no PAN/CVV storage | PCI scope assessment with QSA |
| Audit | Immutable action trail; admin reason | SIEM streaming, auditor role |
| Availability | Backup, restore test, multi-AZ where available | DR region, RTO/RPO contract |
| Privacy | Purpose/consent, minimization, retention, deletion workflow | DPIA/automated assessment |
| Incident | Runbook, severity, notification, evidence preservation | 24/7 SOC/SRE |

## 10.3 Retention baseline

Retention хугацааг татвар, гэрээ, банк/PSP болон хуульчийн баталгаатай policy-оор эцэслэнэ. Систем нь data class бүрээр configurable retention, legal hold, export, pseudonymize/delete workflow дэмжинэ. Financial/audit record-ийг устгахын оронд PII-г салгаж, хуульд зөвшөөрсөн хэмжээнд бүртгэлийн бүрэн бүтэн байдлыг хадгална.

# 11. Функциональ бус шаардлага (NFR)

| ID | Ангилал | Шаардлага | Хэмжилт |
| --- | --- | --- | --- |
| NFR-01 | Availability | Core API monthly ≥99.9% | Synthetic + SLO dashboard |
| NFR-02 | Performance | Dashboard P95 API ≤500ms; public page initial response ≤1s | APM |
| NFR-03 | Batch | 50,000 мөрийн import asynchronous | Progress; no request timeout |
| NFR-04 | Payment | Callback ingest P95 ≤2s | Queue lag + trace |
| NFR-05 | eBarimt | Provider healthy үед P95 ≤30s | Receipt latency |
| NFR-06 | Durability | Confirmed payment lost = 0 | Ledger/reconciliation |
| NFR-07 | Idempotency | Duplicate financial effect = 0 | Automated chaos/replay tests |
| NFR-08 | Scalability | Horizontal worker scaling | Queue depth based autoscale |
| NFR-09 | Recovery | MVP RPO ≤15m, RTO ≤4h | Quarterly restore test |
| NFR-10 | Accessibility | WCAG 2.1 AA-oriented UI | Automated + manual audit |
| NFR-11 | Localization | MN primary; EN-ready; timezone/currency aware | Locale tests |
| NFR-12 | Observability | Trace invoice→payment→receipt | Correlation ID coverage 100% |

## 11.1 Capacity assumptions (баталгаажуулах)

| Үзүүлэлт | MVP design assumption | Scale trigger |
| --- | --- | --- |
| Active merchants | 1,000 | 5,000 |
| Invoices/month | 1,000,000 | 5,000,000 |
| Peak invoice creation | 100/sec async | 500/sec |
| Peak callback ingest | 50/sec | 250/sec |
| SMS dispatch | Provider quota-аар controlled | Multi-provider routing |
| Data retention | Configurable; hot 12–24 months | Archive tier |

Эдгээр нь архитектурын sizing assumption бөгөөд захиалагчийн бодит борлуулалтын төсөөлөл, provider quota, дэд бүтцийн үнэ дээр тулгуурлан capacity test-ээр баталгаажина.

# 12. UI/UX design system ба interaction rules

## 12.1 Design principles

Money-first clarity: дүн, төлөв, хугацаа, шимтгэл үргэлж нэг ижил форматтай.

Progressive disclosure: Excel import-ийн мэргэжлийн тохиргоог Advanced хэсэгт.

Prevention over recovery: илгээхээс өмнө validation + estimated cost + recipient count.

Safe operations: cancel/refund/pricing override дээр reason, impact preview, approval.

Status with meaning: өнгө + icon + текст; technical error-г хэрэглэгчийн хэл рүү хөрвүүлэх.

Auditability: хэн, хэзээ, юу өөрчилснийг detail drawer-ийн timeline-д.

## 12.2 Навигацийн бүтэц

| Merchant IA | Admin IA | Public/Support |
| --- | --- | --- |
| Overview | Operations Overview | Landing |
| Invoices / Batches | Merchants / KYB | Pricing calculator |
| Customers | Transactions | Payment page |
| Payments / eBarimt | eBarimt / Messaging queues | Receipt page |
| Reconciliation / Reports | Reconciliation | API docs |
| Billing / Modules | Pricing / Feature flags | Status page |
| Integrations / Developers | Incidents / Audit | Help center |
| Settings / Team | System configuration | Terms / Privacy |

## 12.3 Critical interaction patterns

| Pattern | UX дүрэм |
| --- | --- |
| Money confirmation | Recipient count, gross total, SMS estimate, service fee, provider fee-г нэг summary-д |
| Bulk error | All errors / warnings tab; row jump; corrected file download |
| Async task | Progress %, processed/total, pause/cancel eligibility, background notification |
| Pending payment | “Амжилтгүй” гэж эрт дүгнэхгүй; status check ба help path |
| eBarimt failure | Payment succeeded гэдгийг тусад нь; receipt pending гэсэн ойлгомжтой тайлбар |
| Danger action | Typed confirmation only for broad destructive change; otherwise impact modal |
| Admin override | Before/after, reason, ticket/reference, second approver |
| Empty state | Why + next best action + template/sample |

# 13. Operations, reconciliation ба support

## 13.1 Daily operations

| Давтамж | Ажил | Эзэн | Гаралт |
| --- | --- | --- | --- |
| Real-time | Provider health, queue lag, failed callbacks | SRE/Ops | Alert/incident |
| Өдөр бүр | Payment vs provider settlement pre-check | Finance ops | Mismatch queue |
| Өдөр бүр | eBarimt pending/failed aging | Tax ops | Retry/escalation |
| Өдөр бүр | SMS failure/opt-out trend | Support/Ops | Sender/provider action |
| Сар бүр | Merchant service invoice preview/finalize | Billing admin | Platform invoice |
| Сар бүр | Pricing override expiry | Product/Finance | Renew/remove |
| Улирал | Restore test, access review, provider DR test | Security/SRE | Evidence report |

## 13.2 Reconciliation matching hierarchy

Exact: provider_payment_id + amount + currency.

Secondary: provider_invoice_id + merchant + amount + time window.

Tertiary/manual candidate: bank reference + amount + date.

Mismatch төрлүүд: missing internal, missing provider, amount mismatch, duplicate, fee mismatch, settlement delay, refunded mismatch.

Resolve action нь link, adjustment, write-off, provider dispute; бүгд approval/audit-тэй.

## 13.3 Support console context

Support ажилтан payer-ийн утасны дугаарыг бүтнээр харахгүй; masked search эсвэл verified lookup ашиглана. Invoice detail-д message timeline, link clicks, payment attempts, provider callback, eBarimt, outbound webhook, admin action нэг chronological timeline-д харагдана.

# 14. Хөгжүүлэлтийн roadmap

| Үе | Хугацааны санал | Үндсэн deliverable | Exit criteria |
| --- | --- | --- | --- |
| Discovery & contracts | 3–5 долоо хоног | Provider/eBarimt process, funds flow, UX prototype, backlog | Sandbox/contract path тодорхой |
| MVP Foundation | 6–8 долоо хоног | Tenant/RBAC, KYB, invoice, import, landing/dashboard shell | End-to-end internal demo |
| MVP Integrations | 6–8 долоо хоног | QPay/selected PSP, SMS, eBarimt, payment page | Sandbox E2E + failure cases |
| Pilot | 4–6 долоо хоног | Admin ops, reconciliation, billing engine, monitoring | 3–10 pilot merchant; production checklist |
| Phase 2 | 8–12 долоо хоног | Recurring, API/webhook, white-label, POS/cloud print | Paid adoption + SLO |
| Phase 3 | Quarterly | Multi-provider routing, financing/referral, marketplace, enterprise | Legal/partner approval |

## 14.1 MVP epics

| Epic | Must-have outcome |
| --- | --- |
| E1 Identity/Tenant | Merchant registration, MFA, RBAC, branch scope |
| E2 KYB/Connections | Review workflow, provider/eBarimt/SMS config |
| E3 Invoice Core | Single/bulk create, lifecycle, short link |
| E4 Messaging | Template, SMS delivery, retries, cost meter |
| E5 Payment Page | Responsive QR/deeplink, pending/success/failure |
| E6 Payment Orchestration | Callback verify, payment-check, idempotent ledger |
| E7 eBarimt | Create/cancel/retry/deliver receipt |
| E8 Merchant UI | Dashboard, invoice, payment, receipt, report |
| E9 Admin Ops | KYB, transaction timeline, queues, provider health |
| E10 Billing Engine | Base + SMS + eBarimt + POS; prepaid/postpaid |
| E11 Reconciliation | Provider report import/match/mismatch |
| E12 Platform | CI/CD, observability, backups, security controls |

## 14.2 Testing strategy

Unit: validation, state machine, rating rules, tax calculation, adapter mapping.

Contract: provider sandbox/OpenAPI, webhook signatures, backward compatibility.

Integration: PostgreSQL/Redis/object storage/outbox, duplicate and out-of-order events.

E2E: Excel → SMS link → payment → eBarimt → reconciliation → service invoice.

Chaos: provider timeout, callback duplicate, eBarimt outage, queue restart, DB failover.

Security: authz matrix, tenant escape, SSRF/file upload, secret exposure, OWASP tests.

Performance: 50k-row import, peak callback, month-end rating/reconciliation.

UAT: pilot merchant personas, Mongolian content, mobile devices/bank app switching.

# 15. MVP release acceptance checklist

| Gate | Acceptance evidence |
| --- | --- |
| Business/legal | PSP, SMS, eBarimt production agreement/credential; funds-flow legal review |
| Product | Critical user journeys UAT passed; pricing/modules configured |
| Financial integrity | Duplicate/replay tests; ledger and reconciliation signed off |
| Security | Threat model, authz test, secret scan, dependency scan, penetration test plan |
| Privacy | Privacy notice, consent/opt-out, DPA, retention/deletion workflow |
| Operations | Runbook, incident roles, support macros, escalation contacts |
| Reliability | Load test, backup restore, failover/retry test, monitoring/alerts |
| Tax | eBarimt create/cancel/retry and citizen/company flows validated |
| Billing | Prepaid/postpaid, usage meter, proration/override, sample invoice verified |
| Analytics | Funnel/KPI events and dashboard; no sensitive data leakage |

Go-live decision нь feature completion-оор бус дээрх gate бүрийн нотолгоогоор хийгдэнэ. Payment болон eBarimt урсгалд unresolved Sev-1/Sev-2 defect үлдэхгүй.

# 16. Эрсдэл ба бууруулах арга

| Эрсдэл | Магадлал | Нөлөө | Бууруулах арга |
| --- | --- | --- | --- |
| PSP/eBarimt production эрх удах | Өндөр | Өндөр | Discovery үед contract workstream; mock/sandbox adapter |
| Provider callback алдагдах/давхцах | Дунд | Өндөр | Signed callback + payment-check + reconciliation |
| SMS өртөг/segment таамаг буруу | Өндөр | Дунд | Segment estimator, provider тариф sync, margin floor |
| Excel өгөгдөл бохир | Өндөр | Дунд | Mapping, error file, saved rules, dry run |
| eBarimt tax mapping буруу | Дунд | Өндөр | Catalog versioning, approval, pilot tax review |
| Tenant data leakage | Бага | Маш өндөр | Scoped repository, RLS, authz tests, audit |
| Merchant service fee маргаан | Дунд | Дунд | Usage transparency, preview, versioned rate |
| Өөрийгөө payment provider гэж буруу байрлуулах | Дунд | Маш өндөр | Funds-flow/legal gate; partner-led model |
| Ops баг queue-г удирдаж чадахгүй | Дунд | Өндөр | Admin action queue, SLA, automation, runbook |
| Pricing хэт төвөгтэй болох | Дунд | Дунд | Few public plans; complexity behind enterprise overrides |

# 17. Шийдвэрлэх шаардлагатай нээлттэй асуултууд

| № | Асуулт | Шийдвэр гаргагч | Deadline/үе |
| --- | --- | --- | --- |
| 1 | MVP-ийн үндсэн PSP: QPay дангаар уу, SocialPay/банк давхар уу? | CEO/Product/Finance | Discovery |
| 2 | Мөнгө шууд merchant дансанд орох уу? Platform fee хэрхэн авах вэ? | Legal/Finance | Discovery |
| 3 | eBarimt credential tenant бүрээр үү, aggregator integration уу? | Tax/Integration | Discovery |
| 4 | 20,000₮ ба 25₮ тариф НӨАТ-тай/гүй, өртөг+margin хэд вэ? | Finance | Pilot өмнө |
| 5 | SMS sender ID, Unicode segment, failed delivery charge нөхцөл? | Integration | Discovery |
| 6 | Partial payment/refund MVP-д шаардлагатай юу? | Product | Backlog freeze |
| 7 | Target vertical №1 аль нь вэ: сургууль, СӨХ, эмнэлэг, membership? | Sales/Product | Discovery |
| 8 | Data hosting/DR байршлын гэрээний шаардлага? | Security/Legal | Architecture sign-off |
| 9 | POS төхөөрөмжийн загвар ба cloud agent protocol? | Hardware/Integration | Phase 2 |
| 10 | Prepaid default уу, postpaid credit policy юу? | Finance/Risk | Pilot |

# Хавсралт A. Жишиг user stories

| ID | User story |
| --- | --- |
| US-01 | Billing operator-ийн хувьд template татаж бөглөөд upload хийхэд мөр бүрийн алдааг илгээхээс өмнө харахыг хүснэ. |
| US-02 | CFO-ийн хувьд энэ сарын нийт авлага, төлсөн дүн, provider fee, platform fee, settlement-г нэг dashboard-аас харахыг хүснэ. |
| US-03 | Төлөгчийн хувьд SMS линкийг нээхэд хэнээс, юуны, хэдэн төгрөгийн нэхэмжлэх болохыг шууд танихыг хүснэ. |
| US-04 | Нягтлангийн хувьд төлбөр амжилттай болмогц eBarimt үүсэж, алдаа гарвал дахин боловсруулах queue-д орохыг хүснэ. |
| US-05 | Developer-ийн хувьд payment.succeeded webhook-ийг signature-тай авч өөрийн ERP-ийн авлагыг хаахыг хүснэ. |
| US-06 | Админы хувьд provider outage үед merchant-д нөлөөлж буй transaction-уудыг шүүж, retry/escalate хийхийг хүснэ. |
| US-07 | Merchant owner-ийн хувьд SMS, eBarimt, POS, API модулийг сонгон сарын зардлын preview харахыг хүснэ. |
| US-08 | Finance admin-ийн хувьд сарын service invoice-г finalize хийхээс өмнө usage ба override-ийг хянахыг хүснэ. |

# Хавсралт B. Event catalog

| Event | Producer | Consumer | Meter/Audit |
| --- | --- | --- | --- |
| invoice.batch.approved | Invoice | Messaging/Billing | invoice_created |
| message.submitted | Messaging | Billing/Analytics | sms_segment_submitted |
| message.delivered | Messaging | Analytics | delivery KPI |
| payment.callback.received | Payment adapter | Payment core | security audit |
| payment.succeeded | Payment core | Invoice/eBarimt/Webhook | paid_invoice |
| refund.succeeded | Payment core | Invoice/eBarimt/Webhook | refund |
| receipt.created | eBarimt | Delivery/Webhook | receipt_created |
| receipt.failed | eBarimt | Ops | SLA/retry |
| settlement.mismatch.detected | Reconciliation | Ops | finance audit |
| usage.cycle.closed | Billing | Rating | service invoice |

# Хавсралт C. Нэр томьёо

| Нэр | Тайлбар |
| --- | --- |
| Merchant / Нэхэмжлэгч | billingservice.mn ашиглан нэхэмжлэх үүсгэх байгууллага/хувь хүн |
| Payer / Төлөгч | Нэхэмжлэхийн эцсийн төлбөр төлөгч |
| PSP | Payment Service Provider — банк/төлбөрийн үйлчилгээ үзүүлэгч |
| Payment intent | Төлбөр авах дотоод зорилго; provider attempt-аас тусдаа |
| Payment attempt | Нэг provider дээр үүсгэсэн төлбөрийн оролдлого |
| Settlement | Provider-оос merchant-д бодитоор шилжсэн мөнгөн дүн |
| Reconciliation | Internal ledger, provider report, банкны орлогыг тулгах |
| Dunning | Хугацаа хэтэрсэн/амжилтгүй төлбөрийг reminder/retry-аар хураах процесс |
| Metering/Rating | Хэрэглээг хэмжих ба тарифаар мөнгөн дүн болгох |
| Transactional outbox | DB transaction-тай уялдсан event publish reliability pattern |
| Idempotency | Ижил командыг давтан явуулахад санхүүгийн үр дүн давхардахгүй байх |
| DLQ | Автоматаар боловсруулах боломжгүй event/message-ийн тусгаарласан дараалал |

# Ашигласан эх сурвалж

Веб эх сурвалжуудыг 2026-08-02-нд шалгав. Үнэ, API болон зохицуулалтын нөхцөл өөрчлөгдөх боломжтой тул гэрээ байгуулах/production нэвтрүүлэх үед дахин баталгаажуулна.

[1] Stripe — Invoicing pricing
https://stripe.com/invoicing/pricing

[2] Twilio — SMS Pricing in United States
https://www.twilio.com/en-us/sms/pricing/us

[3] Razorpay — Create Payment Links in Bulk Using Batch Upload
https://razorpay.com/docs/payments/payment-links/batch-upload/

[4] Wave — Pricing
https://www.waveapps.com/pricing

[5] Square — Invoices Pricing & Plans
https://squareup.com/us/en/invoices/pricing

[6] Zoho — Zoho Invoice
https://www.zoho.com/us/invoice/

[7] GoCardless — Pricing
https://gocardless.com/en-us/pricing

[8] Chargebee — Plans and Pricing
https://www.chargebee.com/pricing/

[9] Recurly — Pricing models
https://docs.recurly.com/recurly-subscriptions/docs/billing-models

[10] Paddle — Pricing
https://www.paddle.com/pricing

[11] QPay — Merchant V2 API
https://developer.qpay.mn/mn/docs/merchant?version=2.0.0

[12] QPay — eBarimt 3.0 API
https://developer.qpay.mn/mn/docs/ebarimt-3-0?version=3.0.0

[13] Golomt Bank — SocialPay
https://www.golomtbank.com/retail/digital-bank/socialpay

[14] Golomt Bank — E-Billing
https://www.golomtbank.com/en/corporate/digital-bank/billing-service

[15] СМТТ УТҮГ Developer Portal — Цахим төлбөрийн баримт / POS API 3.0
https://developer.itc.gov.mn/docs/ebarimt-api/8mw1byololjkv-cz-ahim-t-lb-rijn-barimtyn-sistem-pos-api-3-0

[16] Legalinfo — Хүний хувийн мэдээлэл хамгаалах тухай
https://legalinfo.mn/mn/detail?lawId=16390288615991

[17] Legalinfo — Кибер аюулгүй байдлын тухай
https://legalinfo.mn/mn/detail?lawId=16390365491061

[18] Legalinfo — Үндэсний төлбөрийн системийн тухай
https://legalinfo.mn/mn/detail?lawId=12668&type=2

[19] Legalinfo — Үндэсний төлбөрийн системийн зөвшөөрлийн журам
https://legalinfo.mn/mn/detail?lawId=16759495194421&showType=1

## Эцсийн тэмдэглэл

Энэхүү баримт нь product/engineering baseline. Дараагийн алхамд provider гэрээ, бизнесийн unit economics, target vertical-ийн хэрэглэгчийн ярилцлага, data hosting requirement болон хууль зүйн дүгнэлтээр тоон утга, SLA, process-ийг баталгаажуулж, Solution Design v1.1 ба implementation backlog болгон задлана.